# Software Test Plan (STP) - Academic Performance Analytics System (APAS)

Project: Academic Performance Analytics System (APAS)
Authors: Ryona (Test Plan), with Pavitra, Preeti and Pranav

## 1. Introduction

Purpose: This document defines the test plan for the Academic Performance Analytics System (APAS) v1.0. It outlines objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers the Python analytics functions in the shared repository: attendance percentage, average marks, declining-marks detection, at-risk flagging, marks trend analysis, and exam performance summary (dashboard data). Assignment completion rate is planned and will be added once merged. The SRS describes the full web application; this plan covers the analytics code that exists in the repository today. Other SRS areas (login, data entry, dashboards UI, interventions, security and load testing) are listed in Section 4.

References: APAS SRS v1.0 dated 09-10-2026 (docs/SRS_APAS.docx, requirement IDs APAS-F, APAS-NF and APAS-SR), Marks Trend SRS proposal (docs/marks_trend_srs_proposal.md), APAS SAD, GitHub repository pavitragit09/academic-performance-analytics.

Definitions: APAS (Academic Performance Analytics System), SRS (Software Requirements Specification), SAD (Software Architecture Document), RTM (Requirements Traceability Matrix), TC (Test Case), CI (Continuous Integration), PR (Pull Request), pytest (Python test framework).

## 2. Test Items

- Core analytics module: src/analytics.py (attendance_percentage, average_marks, is_declining, risk_reasons, is_at_risk)

- Trend module: src/trend.py (trend_slope, trend_label, drop_percentage, flag_declining_students)

- Exam summary module: src/exam_summary.py (exam_summary)

- Assignment completion rate module (planned, not yet merged)

## 3. Features to be Tested

Features mapped to SRS v1.0 requirement IDs. The SRS reference test case for each is shown in brackets.

- APAS-F-020: Attendance percentage per student (SRS test TC-An-01)

- APAS-F-021: Average marks per student (TC-An-02)

- APAS-F-022: Declining trend detection over the last N assessments, default N = 3, plus slope-based trend classification (TC-An-03)

- APAS-F-023: At-risk flag with reasons (TC-An-04)

- APAS-F-024: Assignment completion rate (TC-An-05, planned)

- APAS-F-031 (data part only): Exam performance summary supplying class average, highest, lowest and pass rate to the faculty dashboard. Mapping proposed by the Test Plan author, to be confirmed by the SRS owner

- APAS-F-014 (function level): Input validation (marks within 0 to maximum, attended not greater than total)

- APAS-NF-006: At least 80% line coverage of the analytics module

## 4. Features Not to be Tested

The following SRS areas are not implemented in the repository yet. They have reference test cases in the SRS RTM and will be planned when the modules exist.

- Authentication and access control: APAS-F-001 to 003, APAS-SR-001 to 003 and 006 (TC-Auth, TC-Sec)

- Data entry, import and storage: APAS-F-010 to 013, APAS-SR-005, APAS-NF-005 (TC-Data, TC-Sec, TC-Ops)

- Dashboards, administrator summary and report export: APAS-F-030, 032, 033 (TC-Dash); the user interface itself

- Intervention alerts and tracking: APAS-F-040 to 042 (TC-Int)

- Performance, availability, scalability and accessibility: APAS-NF-001 to 004 (TC-Perf, TC-UX, Ops report)

- Network and password security: APAS-SR-001, 002, 004 (TC-Sec)

- Third-party libraries and the GitHub Actions platform itself

- Real student data (only synthetic test data is used)

## 5. Test Approach / Strategy

Levels:

- Unit tests (primary level): every function is tested in isolation with pytest, in tests/

- Integration tests: functions that depend on others, e.g. is_at_risk using is_declining, flag_declining_students using trend_label, exam_summary using average_marks

- System tests: the full test suite runs automatically in GitHub Actions on every pull request

- Acceptance tests: each feature is checked against its SRS acceptance criteria and approved by a teammate reviewer before merge

Types:

- Functional testing (normal inputs and expected outputs)

- Negative testing (invalid input must raise ValueError)

- Boundary and edge-case testing (single value, empty list, pass-mark boundary, fewer marks than the window)

- Regression testing (the whole suite re-runs on every PR)

Entry Criteria: Feature branch created from the latest main, feature code written, test environment (virtual environment with requirements installed) ready.

Exit Criteria: 100% of planned test cases executed, all tests passing locally and in CI, 0 open defects, every feature has at least one test, line coverage of the analytics module at or above 80% (APAS-NF-006), and every PR has one teammate approval and a green CI check before merge. This matches the SRS acceptance exit criteria (CI green on main, RTM test cases passed).

5.1 Development and Review Workflow

- Each feature is developed on its own branch (feature/<name>); documents use docs/<name>

- Every feature has an appropriate test case in tests/

- Tests are run locally (pytest) before pushing

- A Pull Request into main requires at least one teammate approval; the author cannot approve their own PR

- Merge only after CI passes and the review is approved; main is protected against direct pushes

- After merging, every team member pulls the latest main

## 5.2 Security Validation

- Input validation (APAS-F-014, supports APAS-SR-004): negative, out-of-range and empty inputs are rejected with ValueError (TC-An-01.2, TC-An-01.3, TC-Ex-07 to TC-Ex-10)

- Network, password and access-control requirements (APAS-SR-001 to 003, 005, 006) apply to the full web application and are out of scope for this iteration (Section 4)

- No real student data or credentials are stored in the repository or tests

- Branch protection on main prevents unreviewed or unverified changes

- Dependencies are limited to those listed in requirements.txt

# CI/CD workflow

| STEP | REQUIRED ACTION |
| --- | --- |
| 1. | Use one shared GitHub repository and add all teammates as collaborators. Each person must accept their invitation. |
| 2. | Protect main: no direct unverified pushes. Require a pull request, at least 1 approving review, and the required CI status check named test. |
| 3. | Start each task from the latest main: git checkout main then git pull origin main. |
| 4. | Create a separate branch for each feature or document, e.g. feature/marks-trend or docs/sad-v1. |
| 5. | Implement the change and its appropriate tests. Run pytest locally; fix failures before pushing. |
| 6. | Commit with a meaningful message and push the branch. Open a PR into main and request at least one teammate to review it. |
| 7. | Review the code and tests. Merge only when the test CI check passes and at least one teammate approves. Do not approve your own PR. |
| 8. | After merge, everyone updates their local main with git checkout main and git pull origin main. Delete the merged branch when appropriate. |

## 6. Test Environment

Hardware: Team members’ laptops (Windows) and GitHub-hosted CI runners.

Software: Python 3.11, pytest 9.1.1, pytest-cov (coverage), Python virtual environment (.venv), requirements.txt.

Tools: pytest and pytest-cov (test execution and coverage), Git and GitHub (version control, pull requests, branch protection), GitHub Actions (CI, check named "test"), GitHub Issues and PR comments (defect tracking).

Test Data: Small hand-written lists of marks and attendance values, covering normal, boundary and invalid cases.

## 7. Test Schedule

Milestones:

- Unit tests for analytics and trend modules: completed and merged to main

- Exam summary feature and 10 tests: merged to main via PR #5 on 11-Oct-2026

- Full regression run (39 tests passing): 11-Oct-2026

- Test Plan drafted (this document): 11-Oct-2026

- Assignment completion tests: pending merge of the feature

- Final submission: 11-Oct-2026

## 8. Test Deliverables

- Test Plan (this document)

- Test Cases (automated pytest files in tests/; detailed table in Appendix A)

- Test Scripts (tests/test_analytics.py, tests/test_trend.py, tests/test_exam_summary.py)

- Test Data (inline in the test files)

- Test Execution Logs (pytest output and GitHub Actions run history)

- Defect Reports (GitHub Issues and PR review comments)

- Test Summary Report (Section 14)

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Plan Author / Developer | Ryona | Prepare this Test Plan; develop exam performance summary and its tests; review teammates’ PRs |
| Repository Owner / CI Lead/ integration head | Pavitra | Repository, collaborators, CI and branch protection; at-risk flag; README; SRS; approve PRs |
| SRS contribution/Developer | Preeti | Marks trend and decline detection with tests; SRS contribution; review PRs |
| SAD developer | Pranav | Assignment completion rate with tests; SAD; review PRs |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| SRS requirement IDs or wording change after review (e.g. Preeti’s APAS-F-022 clarification) | Re-check the RTM in Section 13 after every SRS update |
| SRS covers the full web application but only the analytics code exists | Scope limited to implemented modules (Section 4); other SRS test cases planned later |
| Exam summary has no exact SRS requirement | Mapped to APAS-F-031 and flagged for the SRS owner to confirm or add a new requirement |
| Assignment completion feature not merged before submission | Mark it as Planned in the RTM and add its tests when it merges |
| Delay in teammate review of a PR | Request a reviewer as soon as the PR is opened and agree review turnaround in the team chat |
| Local environment problems (e.g. antivirus blocking venv or pip) | Add antivirus exceptions for the project and Python folders; use CI as the reference result |
| Floating-point rounding causing flaky assertions | Functions round results to 2 decimals; boundary cases are tested explicitly |

## 11. Assumptions & Dependencies

- Python 3.11 or later and the packages in requirements.txt are available to all team members

- GitHub Actions is enabled for the repository and the "test" check is required on main

- Test data is synthetic and defined inside the test files

- SRS v1.0 (09-10-2026) is the baseline; the SRS owner will confirm changes to requirements and acceptance criteria

## 12. Suspension & Resumption Criteria

Suspend testing if:

- Dependencies cannot be installed or pytest cannot run

- CI on main is failing for reasons unrelated to the feature under test

- More than 30% of test cases fail because of a shared defect

Resume testing if:

- The blocking defect is fixed and merged

- The environment or CI is working again

## 13. Test Case Management & Traceability

The RTM maps each SRS requirement to its SRS reference test case and to the detailed test cases in this plan. Detailed IDs are sub-cases of the SRS reference test (for example TC-An-01.1 belongs to TC-An-01). The full list of 39 test cases (ID, requirement, input, expected output) is in Appendix A.

| Requirement | SRS test | Functions | Detailed test cases | No. | Status |
| --- | --- | --- | --- | --- | --- |
| APAS-F-020 | TC-An-01 | attendance_percentage | TC-An-01.1 to 01.3 | 3 | Passing |
| APAS-F-021 | TC-An-02 | average_marks | TC-An-02.1 to 02.2 | 2 | Passing |
| APAS-F-022 | TC-An-03 | is_declining, trend_slope, trend_label, drop_percentage, flag_declining_students | TC-An-03.1 to 03.19 | 19 | Passing |
| APAS-F-023 | TC-An-04 | risk_reasons, is_at_risk | TC-An-04.1 to 04.5 | 5 | Passing |
| APAS-F-024 | TC-An-05 | assignment completion rate | To be added | 0 | Planned |
| APAS-F-031 | TC-Dash-02 | exam_summary | TC-Ex-01 to 10 | 10 | Passing (data function only; mapping to be confirmed) |
| APAS-F-014 | TC-Data-05 | attendance_percentage, exam_summary (validation) | TC-An-01.3, TC-Ex-08, TC-Ex-09 | 3 | Partial (function level only; also counted above) |
| APAS-NF-006 | CI pipeline | analytics module | pytest coverage report | - | To be measured |
| Total |  |  |  | 39 |  |

Note: the SRS RTM currently shows every requirement as Not started (N). It should be updated after this plan is accepted, and should add a requirement or test reference for the exam summary.

## 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed: 39 of 39 (100%) as of 11-Oct-2026

- % passed / failed: 39 passed, 0 failed

- Requirement coverage: 5 of 6 in-scope requirements covered by passing tests (APAS-F-020, 021, 022, 023, 031); APAS-F-024 planned

- Line coverage of the analytics module (APAS-NF-006, target 80%):100%

- Defect density: 0 open defects

- CI status: "test" check passed on PR #5 before merge

Reports:

- pytest output on every local run

- GitHub Actions status on every PR

- Final Test Summary Report (this section, updated before submission)

## 15. Approvals

| Name | Signature / Date |
| --- | --- |
| Ryona | Ryona(11/10/26) |
| Pavitra | Pavitra (11/10/26) |
| Preeti | Preeti(11/10/26) |
| Pranav | Pranav(11/10/26) |

## Appendix A: Detailed Test Cases

All test cases are automated with pytest. "ValueError" means the function must raise ValueError for the given input.

| TC ID | Requirement | Scenario | Input | Expected output | Pytest function |
| --- | --- | --- | --- | --- | --- |
| TC-An-01.1 | APAS-F-020 | attendance_percentage: valid attendance | (45, 60) | 75.0 | test_attendance_percentage |
| TC-An-01.2 | APAS-F-020 | attendance_percentage: zero total classes | (5, 0) | ValueError | test_attendance_invalid_total |
| TC-An-01.3 | APAS-F-020 APAS-F-014 | attendance_percentage: attended > total | (10, 5) | ValueError | test_attendance_attended_more_than_total |
| TC-An-02.1 | APAS-F-021 | average_marks: normal list | [70, 80, 90] | 80.0 | test_average_marks |
| TC-An-02.2 | APAS-F-021 | average_marks: empty list | [] | ValueError | test_average_marks_empty |
| TC-An-03.1 | APAS-F-022 | is_declining: strictly decreasing marks | [80, 70, 60] | True | test_is_declining_true |
| TC-An-03.2 | APAS-F-022 | is_declining: improving marks | [60, 70, 80] | False | test_is_declining_false_when_improving |
| TC-An-03.3 | APAS-F-022 | is_declining: fewer marks than window (edge) | [80, 70], window = 3 | False | test_is_declining_not_enough_data |
| TC-An-03.4 | APAS-F-022 | is_declining: invalid window | [80, 70, 60], window = 1 | ValueError | test_is_declining_invalid_window |
| TC-An-03.5 | APAS-F-022 | trend_slope: falling marks | [80, 70, 60] | -10.0 | test_slope_falling |
| TC-An-03.6 | APAS-F-022 | trend_slope: rising marks | [50, 60, 70] | 10.0 | test_slope_rising |
| TC-An-03.7 | APAS-F-022 | trend_slope: single mark (edge) | [50] | ValueError | test_slope_requires_two_marks |
| TC-An-03.8 | APAS-F-022 | trend_label: declining | [80, 70, 60] | "declining" | test_label_declining |
| TC-An-03.9 | APAS-F-022 | trend_label: improving | [50, 60, 70] | "improving" | test_label_improving |
| TC-An-03.10 | APAS-F-022 | trend_label: slope within tolerance | [60, 60.5, 61] | "stable" | test_label_stable |
| TC-An-03.11 | APAS-F-022 | trend_label: insufficient data | [50] | "insufficient data" | test_label_insufficient_data |
| TC-An-03.12 | APAS-F-022 | trend_label: negative tolerance | [80, 70, 60], tolerance = -1 | ValueError | test_negative_tolerance_is_invalid |
| TC-An-03.13 | APAS-F-022 | drop_percentage: marks falling | [80, 70, 60] | 25.0 | test_drop_percentage |
| TC-An-03.14 | APAS-F-022 | drop_percentage: marks rising | [60, 70, 80] | -33.33 | test_drop_percentage_rising_is_negative |
| TC-An-03.15 | APAS-F-022 | drop_percentage: single mark (edge) | [70] | 0.0 | test_drop_percentage_not_enough_data |
| TC-An-03.16 | APAS-F-022 | drop_percentage: invalid window | [80, 70, 60], window = 1 | ValueError | test_drop_percentage_invalid_window |
| TC-An-03.17 | APAS-F-022 | flag_declining_students: mixed class | {"A": [80, 70, 60], "B": [50, 60, 70], "C": [60]} | ["A"] | test_flag_declining_students |
| TC-An-03.18 | APAS-F-022 | flag_declining_students: uses overall trend, not last step | {"A": [80, 65, 70]} | ["A"] | test_flag_uses_overall_trend |
| TC-An-03.19 | APAS-F-022 | flag_declining_students: invalid window | {"A": [80, 70, 60]}, window = 1 | ValueError | test_flag_rejects_invalid_window |
| TC-An-04.1 | APAS-F-023 | is_at_risk: low attendance only | (60.0, 75.0, [70, 72, 75]) | True | test_at_risk_low_attendance |
| TC-An-04.2 | APAS-F-023 | is_at_risk: low average marks only | (90.0, 30.0, [30, 32, 35]) | True | test_at_risk_low_marks |
| TC-An-04.3 | APAS-F-023 | is_at_risk: declining trend only | (90.0, 70.0, [85, 75, 65]) | True | test_at_risk_declining_trend |
| TC-An-04.4 | APAS-F-023 | is_at_risk: healthy student | (90.0, 75.0, [70, 75, 80]) | False | test_not_at_risk |
| TC-An-04.5 | APAS-F-023 | risk_reasons: all three conditions met | (50.0, 30.0, [60, 40, 30]) | ["low attendance", "low average marks", "declining marks trend"] | test_risk_reasons_lists_all_conditions |
| TC-Ex-01 | APAS-F-031 | exam_summary: normal exam | [50, 80, 30] | count 3, highest 80, lowest 30, average 53.33, pass_rate 66.67 | test_basic_summary |
| TC-Ex-02 | APAS-F-031 | exam_summary: everyone fails | [10, 20, 30] | pass_rate 0.0 | test_all_fail |
| TC-Ex-03 | APAS-F-031 | exam_summary: everyone passes | [40, 60, 90] | pass_rate 100.0 | test_all_pass |
| TC-Ex-04 | APAS-F-031 | exam_summary: single student (edge) | [75] | highest 75, lowest 75, average 75.0, pass_rate 100.0 | test_single_value |
| TC-Ex-05 | APAS-F-031 | exam_summary: pass-mark boundary (40%) | [40] and [39] | pass_rate 100.0 and 0.0 | test_pass_mark_boundary_counts_as_pass |
| TC-Ex-06 | APAS-F-031 | exam_summary: custom max marks | [20, 19], max_marks = 50 | pass_rate 50.0 | test_custom_max_marks |
| TC-Ex-07 | APAS-F-031 | exam_summary: empty marks | [] | ValueError | test_empty_marks |
| TC-Ex-08 | APAS-F-031 APAS-F-014 | exam_summary: negative mark | [50, -1] | ValueError | test_negative_mark |
| TC-Ex-09 | APAS-F-031 APAS-F-014 | exam_summary: mark above max | [50, 101] | ValueError | test_mark_above_max |
| TC-Ex-10 | APAS-F-031 | exam_summary: invalid max marks | [50], max_marks = 0 | ValueError | test_invalid_max_marks |